HKHT  AI  FOR  SEVA

Master Consolidated Blueprint

HKHT AI for Seva — Enterprise Operating Platform

14 Workflows · 5 Journeys · One AI-First, 1000X-Optimized, End-to-End Automated Enterprise

| Document | Master Consolidated Blueprint (the whole picture) |
| --- | --- |
| Covers | WF-001 to WF-014 + 5 end-to-end journeys + platform governance |
| Stack | Google-first: Gemini Enterprise · Vertex AI Agent Builder · BigQuery · Looker · AppSheet · Apps Script |
| Operating model | 30-Day Production Base + 60-Day Stabilization + 75-Day Enterprise Scale |
| North star | 1000X revenue & seva growth at minimum human intervention, maximum trust |
| Status | Consolidated blueprint v1.0 |

Hyderabad AI Revenue & Seva Growth Platform  ·  Operating model: 30-Day Production Base + 60-Day Stabilization + 75-Day Enterprise Scale

# 1.  Executive Overview

HKHT's Hyderabad operation is being rebuilt as one integrated, AI-first enterprise platform rather than a collection of isolated automations. Fourteen workflow modules share a single identity model, one approval discipline and one leadership command center. Together they form five end-to-end journeys that compound revenue and seva. This document is the whole picture: the architecture, the agentic operating mesh, the data spine, the journeys, the governance, the integration set, and the roadmap to a 1000X-scaled operation that runs at minimum human intervention while keeping every sensitive decision human-governed.

Core rule: Start small in execution. Start big in architecture. Start immediately in data discipline. Start revenue-first. Start human-governed. Start platform-compatible.

# 2.  The Whole Picture — Platform Architecture

Seven layers bind every workflow into one operating model. Channels sit on top; a single command center gives leadership visibility; an agent-orchestration layer runs the work; deterministic automation and a shared data/identity spine sit beneath; knowledge & media and a governance/trust layer run through everything.

Figure 2.1 — The integrated, Google-first platform architecture.

## Core architecture layers

| Layer | Purpose | Primary Google-first technology |
| --- | --- | --- |
| L7 Experience & Channels | Where devotees, donors and yatris interact | WhatsApp BSP · Twilio voice · Website · Gmail/Social |
| L6 Leadership Command Center | One daily executive view of the whole platform | Looker Studio (BigQuery) |
| L5 Agent Orchestration | ~130 specialist agents run the work | Vertex AI Agent Builder · Gemini Enterprise |
| L4 Automation & Application | Deterministic rules, routing, approvals, triggers | Apps Script · AppSheet · Cloud Run · Workflows |
| L3 Shared Data & Identity | One identity, source and relationship spine | BigQuery · CRM/DBMS · ERP-ready layer |
| L2 Knowledge & Media | Source-grounded content and approved media | KCKE engine · Media AI pipeline |
| L1 Governance & Trust | Approvals, dedupe, registry, RACI, audit | Spans all layers |

# 3.  AI-First Operating Model

Treat current process as the problem record: not the target design.

Deterministic automation: for validation, reminders, routing, status changes and dashboards.

AI assistance: for classification, summarization, drafting, recommendation, anomaly detection and next-best-action.

Agentic workflows: switched on only after data quality, approval routing and fallback paths are validated.

Sensitive decisions stay human: with AI preparing decision-quality context.

# 4.  The Agentic Operating Mesh

Each workflow is delivered by a team of narrow, cooperating agents. Around 130 specialist agents share one identity model, write to one warehouse, and surface on one command center. A platform orchestrator coordinates cross-workflow hand-offs.

Figure 4.1 — The 14-workflow agentic operating mesh.

| WF | Workflow | Agents |
| --- | --- | --- |
| WF-001 | Yatra Lifecycle Automation | 10 |
| WF-002 | Voice Agent Calling + CRM Follow-up | 6 |
| WF-003 | Digital Marketing Campaign Automation | 12 |
| WF-004 | Content Factory + Approval Workflow | 12 |
| WF-005 | Online Communications / Digital Reception Desk | 9 |
| WF-006 | CRM / DBMS / Data Governance | 12 |
| WF-007 | Donor / LLP / CSR Cultivation | 8 |
| WF-008 | Meeting Intelligence + Task Governance | 10 |
| WF-009 | Finance / DCC / Payment / P&L Intelligence | 8 |
| WF-010 | Bahumana / Prasadam / Inventory / Dispatch | 10 |
| WF-011 | HR / SOP / KT / Team Management | 12 |
| WF-012 | Website / Landing Page / Tech Support Automation | 11 |
| WF-013 | Multi-Center Replication System | 8 |
| WF-014 | Community Outreach System | 15 |
| — | TOTAL specialist agents | 143 |

# 5.  The Shared Data Spine (Master Entity Model)

Interoperability comes from one shared data contract owned by WF-006. Every workflow uses the same entities and IDs; nothing is created without a resolved Contact_ID, a source and an owner.

Figure 5.1 — Master entity model and relationships.

| Entity | Primary ID | Source of truth |
| --- | --- | --- |
| Contact | Contact_ID | CRM / DBMS |
| Donor | Donor_ID | CRM + finance/ERP layer |
| Yatri | Yatri_ID | Yatra module + CRM |
| Lead | Lead_ID | CRM / lead capture |
| Campaign | Campaign_ID | Campaign tracker / CRM |
| Event | Event_ID | Event/community tracker |
| Donation | Donation_ID | Finance / DCC / ERP layer |
| Payment | Payment_ID | Finance / DCC / ERP layer |
| Task | Task_ID | ClickUp / task layer |
| Owner | Owner_ID | HR / SOP / ClickUp |
| Relationship | Relationship_ID | CRM intelligence layer |

Data rules: Phone is the primary match signal; high-value donors are never auto-merged; merges keep full history with an audit note; every record retains origin and last meaningful source.

# 6.  The 14-Workflow Portfolio

Each workflow has its own detailed document. Summarised here with build sequence, accountable owner and platform role.

| WF / Seq | Name | Owner | Platform role |
| --- | --- | --- | --- |
| WF-006 seq #1 | CRM / DBMS / Data Governance | Sachi Pr + Hemchand | The data backbone every other workflow stands on: one clean, deduplicated, source-tracked, consent-aware identity and re |
| WF-002 seq #2 | Voice Agent Calling + CRM Follow-up | Hemchand | The conversion accelerator: AI voice + disciplined CRM follow-up that turns lists and leads into qualified, booked and c |
| WF-001 seq #3 | Yatra Lifecycle Automation | Arjun Bandu Pr | The flagship revenue engine: turns pilgrimage demand into enrolled, paid, served and re-cultivated yatris while feeding |
| WF-003 seq #4 | Digital Marketing Campaign Automation | Hemchand | The demand factory: plans, launches and optimises paid + organic campaigns that feed qualified, attributed leads into ev |
| WF-007 seq #5 | Donor / LLP / CSR Cultivation | Shruta Deva Prabhu | The lifetime-value engine: cultivates donors, LLP relationships and CSR/HNI partners into recurring, growing, deeply-ser |
| WF-014 seq #6 | Community Outreach System | Maha Bhuja Prabhu | The grassroots pipeline: enters, nurtures and converts gated communities and cultural events into contacts, donors, yatr |
| WF-012 seq #7 | Website / Landing Page / Tech Support Automation | Hemchand | The conversion surface and digital reliability layer: ships fast, accurate, payment-ready pages and keeps everything onl |
| WF-009 seq #8 | Finance / DCC / Payment / P&L Intelligence | Shruta Deva Prabhu | The trust and truth layer: reconciles every rupee, validates receipts, resolves suspense, and gives leadership real-time |
| WF-008 seq #9 | Meeting Intelligence + Task Governance | Shravan | The execution backbone: converts every meeting decision into owned, tracked, closed tasks — so strategy actually ships. |
| WF-004 seq #10 | Content Factory + Approval Workflow | Satish | The source-grounded creative supply chain: produces approved, on-brand, scripturally accurate content and assets that fu |
| WF-005 seq #11 | Online Communications / Digital Reception Desk | Deepak | The always-on front door: unifies every inbound message across channels, replies fast and accurately, and routes intent |
| WF-010 seq #12 | Bahumana / Prasadam / Inventory / Dispatch | Sahoo | The gratitude-in-action engine: turns donations into well-chosen, in-stock, correctly-dispatched prasadam and gifts — an |
| WF-011 seq #13 | HR / SOP / KT / Team Management | Rajendra Prasad | The capacity and continuity layer: ensures every workflow has trained, role-clear, backed-up people — and that knowledge |
| WF-013 seq #14 | Multi-Center Replication System | Mukund Prabhu | The scale multiplier: packages the validated Hyderabad operating model into a replicable, standardised-yet-localisable b |

# 7.  Programme Sequencing & Go / No-Go Gates

Build order is deliberate: the data backbone first, then the revenue cluster, then execution, finance, content, operations and finally replication. Each step has a gate that must pass before scale.

| Sequence | Workflows | Gate before scale |
| --- | --- | --- |
| 1 · Data Backbone | WF-006 | Contact_ID rules, duplicate policy, source fields approved |
| 2 · P0 Revenue Cluster | WF-001/002/003/007/014/012 | CRM, owner, dashboard and fallback paths validated |
| 3 · Execution Backbone | WF-008, WF-011 | ClickUp structure and RACI routing validated |
| 4 · Financial Control | WF-009 | Payment & receipt exception visibility tested |
| 5 · Content / Knowledge / Media | WF-004 + KCKE/Media AI | Source citation, review and approval path validated |
| 6 · Operations Support | WF-010 | Inventory, courier and donor notification path validated |
| 7 · Replication Package | WF-013 | Platform brief, data model, QA and governance pack accepted |

Gate discipline: No scaled go-live without a CRM path, an owner path, dashboard visibility and a verified manual fallback. Use controlled / near-production dummy data when source, owner or approval path is unconfirmed.

# 8.  The Five End-to-End Journeys

The workflows intermingle to form five revenue- and seva-compounding journeys. Each has its own detailed document; the golden journeys below are the platform's acceptance backbone.

### J1 · Yatra & Pilgrimage Revenue

The pilgrimage journey is HKHT's highest-intent revenue path. Optimised end-to-end on shared data, it converts more leads at higher fill and margin, loses nothing to manual chasing, and turns every yatri into a cultivated lifetime donor.

Workflows: WF-003, WF-002, WF-001, WF-009, WF-010, WF-006, WF-007

Golden journey: Digital ad lead → CRM → voice follow-up → Yatra registration → payment → bahumana → donor follow-up

### J2 · Donor / LLP / CSR Lifetime Value

Durable revenue comes from cultivated relationships, not one-off gifts. This journey systematises stewardship across channels so recurring giving, retention and major/CSR gifts compound — while keeping the personal, trust-based core human.

Workflows: WF-005, WF-003, WF-006, WF-007, WF-009, WF-010, WF-012

Golden journey: Donor inquiry / community contact → landing page → payment → receipt → donor cultivation → dashboard

### J3 · Content, Brand & Communications

Content and communications are the demand and trust layer. Source-grounded, fast, on-brand content distributed across optimised channels and pages turns attention into attributed pipeline — safely and at scale.

Workflows: WF-004, WF-003, WF-005, WF-012, WF-006

Golden journey: Content request → KCKE grounding → Media AI / creative → approval → publishing → conversion

### J4 · Internal Operations & Governance

Execution backbone. Decisions become accountable tasks, the right people are in place with captured knowledge, and data/finance governance keeps the platform trustworthy — collapsing managerial chasing and freeing leadership for revenue.

Workflows: WF-008, WF-011, WF-006, WF-009

Golden journey: Meeting decision → ClickUp task → owner follow-up → leadership dashboard

### J5 · Scale & Replication

1000X is realised at the network level. Grassroots community outreach builds deep pipelines; the validated Hyderabad model is then packaged and replicated across centers, compounding revenue and seva far beyond one location.

Workflows: WF-014, WF-013, WF-006, WF-007

Golden journey: Community event → nurture → donation → donor cultivation → packaged module → new center

# 9.  The 1000X Revenue & Seva Model

1000X is not one big bet; it is a ladder of compounding leverage. Control and visibility remove leakage (2X); agents remove manual chasing (10X); always-on conversion across channels (30X); all journeys compounding on shared data (100X); and a replicable model plus institutional memory across centers (1000X).

Figure 9.1 — The compounding leverage ladder.

Every workflow contributes specific, measurable levers (detailed in each workflow document). The platform-level outcomes are: zero revenue leakage, always-on conversion, lifetime relationship value, collapsed managerial dependency, and a network effect across replicated centers.

# 10.  Consolidated Integration Registry (Essential Only)

Integrations are deliberately minimal — built only where essential, each with a confirmed/pending status and a manual fallback. The dialer is moved to Twilio in place of unsupported tools such as Hello Leads; this is a small, intentional swap, not a headline.

Figure 10.1 — Essential integration map.

| Integration | Provider | Priority | Fallback |
| --- | --- | --- | --- |
| CRM / DBMS | CRM/DBMS platform | P0 | CSV + manual import |
| DCC / Dhananjaya | DCC | P0 | Export reconciliation |
| Payment gateways | Razorpay/PayU/Cashfree | P0 | Manual status upload |
| WhatsApp BSP | Interakt/Karix | P0 | Manual messaging queue |
| Voice — Twilio* | Twilio (replaces Hello Leads) | P0 | Manual call sheet |
| Google / Meta Ads | Google Ads · Meta | P0 | Manual report export |
| Website / landing | CMS / landing platform | P0 | Form + sheet capture |
| Looker / BigQuery | Google Cloud | P0/P1 | Sheets dashboard |
| Gemini / Vertex AI | Google AI stack | P1 | Human draft-only |
| ClickUp | ClickUp | P1 | Manual task upload |
| ERP | ERP platform | P1 | ERP-ready interim fields |
| Courier APIs | Courier providers | P2 | Manual courier sheet |
| HRMS | Keka/GreytHR | P2 | CSV export |
| Tally / GST | Tally / GST | P2 | Manual reconciliation |

*Twilio replaces unsupported dialers (e.g. Hello Leads) — a minor component, intentionally not highlighted.

# 11.  Leadership Command Center

One Looker Studio executive view aggregates the whole platform into a daily briefing. Every headline KPI drills into workflow, owner, record, source and next action; exceptions show severity, owner, due date and suggested step.

| Dashboard block | Headline KPIs | Decision enabled |
| --- | --- | --- |
| Revenue Health | Donations, Yatra & campaign revenue, pending payments, receipt exceptions | Where revenue is rising, stuck or at risk |
| Yatra Fill Rates | Capacity, registrations, paid status, waiting list, docs pending | Which Yatra needs follow-up or promotion |
| Donor Pipeline | Major-donor leads, meetings, proposals, follow-up due, aging | Which relationship needs action today |
| Campaign ROI | Spend, leads, CPL, conversion, revenue attribution | Which campaigns to scale, pause or adjust |
| Voice / Call Follow-up | Calls done, callbacks due, hot leads, handoffs | Which leads need human attention |
| Community Funnel | Communities, permissions, events, contacts, nurture | Which communities convert best |
| Website Conversion | Page health, forms, payment links, conversion | Which pages block conversion |
| Approvals & Delays | Pending approvals, overdue tasks, bottlenecks | What needs leadership decision |
| Productivity | Manual effort reduced, follow-up aging, task leakage | Whether managerial load is reducing |

# 12.  Governance, Trust & Human-in-the-Loop

AI prepares decision-quality context; humans decide on sensitive actions. Approvals are traceable via Task_ID, review status and decision-log entries. Every workflow validates owner, performer, approver, backup and escalation path before production routing.

Figure 12.1 — The platform-wide human approval gates.

## Approval routing

| Decision type | Routing rule |
| --- | --- |
| Donor-sensitive communication | AI may draft; validated donor approver approves |
| Financial / payment correction | No automated correction without finance approval trail |
| Public communication | Publish only after review status is approved |
| Devotional / philosophical content | KCKE grounding + qualified content approver |
| Deity / media representation | Approved asset + media/content approver |
| HR / procurement decision | AI prepares context; human decides |

# 13.  Service Continuity & Fallback

If automation, an API or a dashboard is unavailable, each workflow degrades to a defined manual path with daily reconciliation. Donor-facing continuity (payment, receipt, sensitive messages) has priority; no manually captured record bypasses later reconciliation; fallback status is shown on dashboards. A five-step post-incident review (capture, contain, reconcile, correct, verify) closes every event.

# 14.  Knowledge (KCKE) & Media AI Boundaries

Spiritual knowledge, media generation, CRM and ERP data are kept separate with defined interfaces. KCKE supplies scriptural references, citations and donor narratives with source IDs and approval status; the Media AI pipeline produces scene-level storyboards and assets that always require human approval before public use. CRM/ERP never store raw spiritual content beyond approved links and metadata.

# 15.  Institutional Memory, Voice Readiness & Productivity Baseline

Institutional memory: Capture Mukund Prabhu's judgment (donor, Yatra pricing, escalation, vendor, content, CSR, community, campaign) as decision trees and guardrails exposed through copilots — not uncontrolled AI output.

Voice & calling readiness: Scaled calling launches only after source verification, DND/suppression checks, dedupe, approved scripts (with version control) and mapped outcome codes — Green/Amber/Red risk gating.

Productivity baseline: Measure manual chasing, approval aging, manual reports, follow-up delay, task leakage and revenue leakage; target reductions at Day 30/60/75 and track Mukund Prabhu dependency on operational items downward.

# 16.  Delivery Roadmap

Figure 16.1 — 30 / 60 / 75-day operating model.

| Phase | Operating focus |
| --- | --- |
| 30-Day Production Base | Integrated MVPs, live use, dashboards, approval routing, source tracking, exception flow, production-readiness review. |
| 60-Day Stabilization | Hardening, adoption, data-quality lift, workflow tuning, API maturity, KPI discipline, issue closure. |
| 75-Day Enterprise Scale | Enterprise-scale readiness, advanced integration, multi-workflow maturity, command-center intelligence, reusable module packaging. |

# 17.  Key Risks & Open Validations

| Risk | Control |
| --- | --- |
| CRM data quality incomplete | Run WF-006 first; CSV fallback only with shared IDs |
| WhatsApp template/provider readiness unknown | Use WhatsApp Governance Register; approve templates early |
| API access not confirmed | Use API registry with confirmed/pending/fallback status |
| Payment/receipt exceptions affect donor trust | Separate financial exception visibility + manual correction path |
| Role ownership outdated/unclear | RACI verification; route only to validated owners |
| Cold calling-list quality / DND | TRAI/DND audit, dedupe and Green/Amber/Red gating before scale |

# 18.  Document Package Index

This blueprint is accompanied by 14 workflow documents and 5 journey documents:

Workflow documents: WF-001 … WF-014 — one detailed, build-ready, 1000X-optimized document each (folder 01_Workflows).

Journey documents: J1 Yatra Revenue · J2 Donor/LLP/CSR LTV · J3 Content/Brand/Comms · J4 Internal Ops & Governance · J5 Scale & Replication (folder 02_Journeys).

This document: Master Consolidated Blueprint — the whole picture.

Source basis: the 14 workflow Document-B briefs, the 13 platform-governance documents, the automation master register and the platform architecture brief.